Finance Tracker — Android App

Full Development Plan

For use with AI coding agents

# App Overview

This document is a complete, phase-by-phase development plan for an Android finance tracker app. It is structured so that each phase can be handed individually to a coding agent, or the full document can be provided up front.

The app will:

- Read financial transactions from Gmail and SMS automatically

- Categorise each payment using ML and rule-based classification

- Display charts showing spending trends over time

- Provide a dashboard showing total spent, saved, and budget status

- Include a dedicated Credit Card tab with bill tracking and due dates

# Tech Stack

| Purpose | Technology / Library |
| --- | --- |
| Language | Kotlin |
| UI framework | Jetpack Compose + Material 3 |
| Architecture | MVVM + Clean Architecture |
| Navigation | Navigation Compose |
| Local database | Room (SQLite) + Paging 3 |
| Dependency injection | Hilt |
| Background jobs | WorkManager |
| Charts | MPAndroidChart |
| Gmail integration | JavaMail via IMAP + Gmail App Password |
| HTTP client | Retrofit + OkHttp |
| Authentication | Google Sign-In |
| Async | Kotlin Coroutines + Flow |
| ML classifier (optional) | TensorFlow Lite |
| Biometric lock | AndroidX Biometric |

# Phase 1 — Project Setup

- Create a new Android project in Android Studio with Kotlin and Jetpack Compose. Set minimum SDK to 26 (Android 8.0).

- Add all required dependencies in build.gradle: Room, Hilt, Retrofit, Gson, Coroutines, MPAndroidChart, JavaMail for Android (com.sun.mail:android-mail and com.sun.mail:android-activation), AndroidX Security Crypto (for EncryptedSharedPreferences), Navigation Compose, WorkManager.

- No Google Cloud Console setup required. The user will generate a Gmail App Password from their Google Account (Security → 2-Step Verification → App Passwords). The app collects their Gmail address and the 16-character App Password in the Settings screen and stores both securely using EncryptedSharedPreferences backed by Android Keystore.

- Declare the following permissions in AndroidManifest.xml: RECEIVE_SMS, READ_SMS, INTERNET, RECEIVE_BOOT_COMPLETED.

- Configure Hilt in the Application class and across all relevant modules.

# Phase 2 — Data Layer (Room Database)

Create the following Room entities and their corresponding DAOs.

Entities

- TransactionEntity — fields: id, amount, merchant, category, date, source (SMS/Gmail/manual), rawText, isCredit (Boolean)

- CategoryEntity — fields: id, name, icon, colorHex, monthlyBudget

- CreditCardEntity — fields: id, bankName, last4Digits, creditLimit, billingCycleDay, dueDate, currentBalance

- CreditCardTransactionEntity — fields: id, cardId (FK), transactionId (FK)

DAOs

- TransactionDao — queries: all transactions by date range, sum by category, monthly totals

- CategoryDao — queries: all categories, category by name

- CreditCardDao — queries: all cards, credit card spend grouped by card

Database class

Create FinanceDatabase with a migration strategy and pre-populate the following default categories: Food, Transport, Shopping, Bills, Entertainment, Health, Salary, Savings, Other.

# Phase 3 — SMS Reading Module

- Create SmsReaderService that reads the SMS inbox using ContentResolver querying content://sms/inbox, filtered by known bank sender IDs (maintain a configurable list of sender IDs for HDFC, ICICI, SBI, Axis, Kotak, etc.).

- Build SmsParser with regex patterns to extract: amount (Rs./INR patterns), transaction type (debited/credited), merchant name, date/time, UPI reference number, card last 4 digits.

- Create SmsBroadcastReceiver to listen for incoming SMS in real time and immediately trigger parsing for new bank messages.

- Store all parsed results as TransactionEntity with source set to 'SMS'.

- Add deduplication logic using a hash of (amount + merchant + date) to avoid inserting duplicate transactions.

# Phase 4 — Gmail Reading Module (IMAP + App Password)

- Create ImapCredentialsManager to securely store and retrieve the user’s Gmail address and App Password using EncryptedSharedPreferences backed by Android Keystore. Never store credentials in plain SharedPreferences.

- Build ImapGmailFetcher using JavaMail (com.sun.mail:android-mail). Connect to imap.gmail.com on port 993 with SSL enabled. Authenticate using the stored Gmail address and App Password. Open the INBOX folder in READ_ONLY mode.

- Use JavaMail’s SearchTerm API to filter relevant emails: combine SubjectTerm for keywords (“debited”, “credited”, “transaction”, “statement”) with OrTerm. Also apply a ReceivedDateTerm to fetch only emails newer than the last sync timestamp, avoiding re-processing old messages.

- Wrap the entire IMAP fetch in a try-catch. On AuthenticationFailedException show the user a prompt to re-enter their App Password. On MessagingException or network errors, retry with exponential backoff (3 attempts max) before surfacing an error state via SyncStatusRepository.

- Build GmailParser to extract the plain-text or HTML body from each Message object and apply the same regex patterns used by SmsParser (amount, merchant, date, card last 4 digits, debit/credit type). Wrap this in GmailFetchWorker as a WorkManager periodic worker running every 6 hours.

- Store results as TransactionEntity with source set to 'Gmail'.

# Phase 5 — Category Classification Engine

- Create CategoryClassifier that maps merchant names to categories using a keyword-to-category dictionary. Examples: Swiggy/Zomato → Food, Uber/Ola → Transport, Amazon/Flipkart → Shopping, Airtel/Jio → Bills.

- Implement a rule-based fallback: if no keyword matches the merchant name, classify by scanning the transaction description for category keywords.

- (Optional) Add a TFLite ML model: train a small text classifier on Indian transaction data, bundle the .tflite file in assets, and run inference via the TensorFlow Lite Android library.

- Allow user overrides: if a user manually changes a category, save the merchant-to-category mapping to a local overrides table and always prioritise it in future classifications.

- Expose a suspend function: classify(rawText: String, amount: Double): Category

# Phase 6 — UI Scaffolding and Navigation

- Set up MainActivity with NavHost using Compose Navigation.

- Create a BottomNavigationBar with five tabs: Dashboard, Transactions, Charts, Categories, Credit Cards.

- Define screen composables: DashboardScreen, TransactionsScreen, ChartsScreen, CategoriesScreen, CreditCardsScreen.

- Set up a shared FinanceViewModel using Hilt with StateFlow for reactive UI state updates.

- Apply a Material 3 theme with a custom color scheme — suggested palette: dark teal and green tones appropriate for a finance app.

# Phase 7 — Dashboard Screen

Build the main dashboard to show a complete financial overview at a glance. Include the following components:

- Header card showing the current month name with total income vs total expenses side by side

- Spent vs saved ring chart (MPAndroidChart PieChart) showing the percentage saved for the month

- Top 5 spending categories as a horizontal list with spend amount and color-coded category icons

- Recent transactions list showing the last 5 items with merchant name, amount, category icon, and date

- Budget status section: if a monthly budget is set per category, show a mini progress bar for each

- Month selector allowing the user to swipe left/right or use a dropdown to view past months

All dashboard data is driven by Room queries exposed through FinanceViewModel as StateFlow<DashboardUiState>.

# Phase 8 — Charts Screen

Implement the following charts using MPAndroidChart. Add a filter toolbar at the top with a period selector (weekly/monthly/yearly) and a category multi-select filter.

- Monthly spending line chart — x-axis is the last 6 months, y-axis is total spend, one line per major category

- Category pie/donut chart — full breakdown of expenses for the selected month

- Daily spend bar chart — one bar per day of the current month showing the daily total

- Income vs expense grouped bar chart — side-by-side bars comparing income and expense per month

- Savings trend line — month-over-month savings amount displayed as a simple line chart

# Phase 9 — Transactions Screen

- Build a paginated transaction list using LazyColumn with Room's PagingSource (Paging 3 library).

- Each row should display: merchant name, category icon with color, amount in red (debit) or green (credit), date, and a source badge (SMS/Gmail/Manual).

- Add a real-time search bar at the top that filters by merchant name and description.

- Add a filter bottom sheet with: date range picker, category multi-select, source filter, and amount range slider.

- Tapping any transaction opens a detail bottom sheet showing: full raw text, ability to edit category, ability to add notes, and a toggle to mark as recurring.

- Add a FAB button for manual transaction entry with a form for: merchant, amount, category, date, transaction type (debit/credit), and optional card selection.

# Phase 10 — Credit Cards Tab

This is a dedicated tab with its own sub-navigation containing three views:

Card list view

- Horizontally scrollable row of card widgets showing: bank name, last 4 digits, current balance, credit limit, and utilisation percentage as a ring indicator

- Tap any card to open the card detail view

Card detail view

- Display credit limit, available credit, and current statement balance

- Payment due date with a days-remaining countdown

- List of all transactions on this card for the current billing cycle

- Mini pie chart of spend breakdown by category for this card

- A Pay Bill button that deep links to UPI or the bank app via Android Intent

Add card flow

- Form to input: bank name, last 4 digits, credit limit, billing cycle day, payment due date

Auto-detection

- The SMS and Gmail parsers should attempt to auto-detect which credit card a transaction belongs to by matching the last 4 digits extracted from the message against stored cards.

# Phase 11 — Settings Screen

- Gmail IMAP setup: fields to enter Gmail address and App Password, a “Test Connection” button that verifies IMAP credentials before saving, and a disconnect option that clears stored credentials from Keystore

- SMS sync toggle with last sync timestamp displayed

- Notification settings: due date reminders (configurable X days before), budget exceeded alerts at 80%, weekly spend summary

- Category management: add, edit, delete categories, and set a monthly budget per category

- Export data: export all transactions as CSV or PDF

- Sync frequency selector: every 1, 6, 12, or 24 hours (configures WorkManager interval)

- App lock: biometric or PIN lock using AndroidX Biometric library

# Phase 12 — Background Sync and Notifications

- Create SyncWorker as a WorkManager periodic worker that orchestrates Gmail fetch, SMS re-scan, deduplication, and classification in sequence.

- Create NotificationManager that sends: reminders for upcoming credit card due dates (3 days before), budget alerts when spending exceeds 80% of the monthly limit.

- Create BootReceiver to re-register the SMS broadcast receiver and WorkManager jobs automatically after device restart.

- Implement SyncStatusRepository exposing last sync time and sync state (idle/running/error) as StateFlow for display in the Settings and Dashboard screens.

# Phase 13 — Testing and QA

- Write unit tests for SmsParser and GmailParser using sample real-world transaction strings from HDFC, ICICI, SBI, Axis, and Kotak banks.

- Write unit tests for CategoryClassifier covering at least 30 merchant name examples across all categories.

- Write integration tests for all Room DAOs using an in-memory Room database.

- Write UI tests using Compose Testing for: bottom navigation flows, dashboard rendering, and transaction filter bottom sheet.

- Perform manual QA: test with a real Gmail account and actual SMS messages from at least 3 different banks. Verify deduplication, correct categorisation, and credit card auto-detection.

# Recommended Build Order for Agent

Provide the following phases to the coding agent in sequence. Each phase compiles and runs independently before the next is added.

| Step | Phase |
| --- | --- |
| 1 | Phase 1 — Project setup and dependencies |
| 2 | Phase 2 — Room database, entities, and DAOs |
| 3 | Phase 3 — SMS parser (with hardcoded test data first) |
| 4 | Phase 4 — Gmail parser |
| 5 | Phase 5 — Category classifier |
| 6 | Phase 6 — Navigation shell and bottom bar |
| 7 | Phase 7 — Dashboard screen |
| 8 | Phase 9 — Transactions list and detail sheet |
| 9 | Phase 8 — Charts screen |
| 10 | Phase 10 — Credit cards tab |
| 11 | Phase 11 — Settings screen |
| 12 | Phase 12 — Background sync and notifications |
| 13 | Phase 13 — Tests |

You can paste any individual phase to the agent as a standalone task, or hand the full plan and ask it to build phase by phase. Each phase is self-contained enough to prompt separately.

# Required Android Permissions

| Permission | Purpose |
| --- | --- |
| READ_SMS | Read existing SMS inbox for transaction history |
| RECEIVE_SMS | Listen for new SMS messages in real time |
| INTERNET | IMAP connection to imap.gmail.com and credential validation |
| RECEIVE_BOOT_COMPLETED | Re-register receivers after device restart |
| USE_BIOMETRIC | Optional: biometric app lock |
| USE_FINGERPRINT | Fallback for older biometric API |

# GitHub Actions — Build Without Local SDK

You can write code in VS Code, push to GitHub, and let GitHub Actions compile and build the APK in the cloud — no Android Studio, no local SDK, no Gradle installation required. Every push to the main branch triggers a build and produces a downloadable APK.

What you need locally

- VS Code — as your code editor

- Git — to commit and push code to GitHub

- A GitHub account (free tier gives 2,000 build minutes per month)

Recommended VS Code extensions

- Kotlin (mathiasfrohlich.Kotlin) — syntax highlighting for .kt files

- Extension Pack for Java (vscjava.vscode-java-pack) — basic code hints and error detection

- GitHub Actions (github.vscode-github-actions) — view workflow run status inside VS Code

- GitLens (eamodio.gitlens) — easier Git history and branch management

Repository structure

Create this folder structure in your repository. The workflow file must live at exactly this path for GitHub Actions to detect it automatically:

your-repo/

.github/

workflows/

build.yml         <-- workflow file goes here

app/

src/main/...

build.gradle.kts

build.gradle.kts

gradlew

gradlew.bat

gradle/wrapper/gradle-wrapper.properties

Workflow file: .github/workflows/build.yml

Create this file at .github/workflows/build.yml in your repository. It triggers on every push to main, builds the debug APK, and makes it available as a downloadable artifact under the Actions tab:

name: Build APK

# Triggers on every push to main branch

on:

push:

branches: [ main ]

pull_request:

branches: [ main ]

jobs:

build:

runs-on: ubuntu-latest

steps:

# Step 1: Check out the repository code

- uses: actions/checkout@v4

# Step 2: Set up JDK 17 (required for modern Android builds)

- uses: actions/setup-java@v4

with:

java-version: ’17’

distribution: ’temurin’

# Step 3: Cache Gradle dependencies to speed up future builds

- uses: actions/cache@v4

with:

path: |

~/.gradle/caches

~/.gradle/wrapper

key: ${{ runner.os }}-gradle-${{ hashFiles(’**/*.gradle*’) }}

restore-keys: ${{ runner.os }}-gradle-

# Step 4: Make the Gradle wrapper script executable

- name: Make gradlew executable

run: chmod +x ./gradlew

# Step 5: Compile and build the debug APK

- name: Build debug APK

run: ./gradlew assembleDebug --stacktrace

# Step 6: Upload APK — visible under Actions tab as a downloadable artifact

- name: Upload APK artifact

uses: actions/upload-artifact@v4

with:

name: finance-tracker-debug

path: app/build/outputs/apk/debug/app-debug.apk

retention-days: 7

How to download the built APK

- Push your code to the main branch on GitHub

- Go to your repository on github.com and click the Actions tab

- Click the latest workflow run called “Build APK”

- Scroll to the Artifacts section at the bottom and click “finance-tracker-debug” to download the APK zip

- Unzip and install app-debug.apk on your Android device (enable “Install from unknown sources” in device settings first)

Important notes

- Always commit and push the gradlew file and the gradle/wrapper/ folder — the workflow depends on them to build without a local Gradle installation.

- The Gradle cache step means the second and subsequent builds will be significantly faster (dependencies are cached between runs).

- The --stacktrace flag on the build step prints detailed error output in the Actions log, making it much easier to diagnose compile failures without a local environment.

- Artifacts are retained for 7 days. Download and save the APK before it expires, or change retention-days to a higher value.

- GitHub free tier provides 2,000 build minutes per month. Each build of this project will take approximately 3 to 6 minutes on a cold cache, and under 2 minutes once the Gradle cache is warm.

Generated plan — Finance Tracker Android App | 13 phases | Kotlin + Jetpack Compose